## Slide 1: Weather Web Application
Gavin Kerr
Tyerra Smith
Olivia Horace

## Slide 2: Project Overview
○Displays weather for a specified city
○User can choose from:
○ Current conditions
○ 3 Day Forecast
○ Almanac
○ Astronomy
○ Geolookup
○The Weather Underground API will provide the data based on the location entered
○This data is returned back to the user
○Technologies used: JSON, Javascript, PHP, HTML and CSS
Notes: Ty

## Slide 3: Sprint 1
First version of SRS
First versions of SDL and Communication Diagram
First version of back end implementation
Notes: Olivia

## Slide 4: Sprint 2
First version of new backend implementation
Updated SDL and Communication Diagram
First version of front end design
Notes: Gavin

## Slide 5: Sprint 3
Updated front end design
Parsed data retrieved from API
Finalized design documents

## Slide 6: Sprint 4
Final touches on documentation
Overall testing of site usability

## Slide 7: Changes and Roadblocks
After switching to new API there were very few roadblocks
Was unable to implement Google map functionality
Also unable to implement code to limit the number of API calls
Requirements for some sections of SRS were unclear and were either modified or completely eliminated
Notes: Olivia

## Slide 8: Project Experience
Worked well as a team
Accomplished all items we initially set out to do
  With the exception of Google Maps (was only to be implemented if time permitted) and code to prevent too many API calls
Stayed current with deadlines
Everyone was active and contributed

## Slide 9: Documentation
https://github.com/kerrgavin/SoftwareProject

## Slide 10: Demo
Notes: Gavin